Proposal for the Student Housing Challenge in Sunnyside, Pretoria, South Africa

by

Ruhan Cilliers

Honours Research report

in the

Department of Urban and Regional Planning

Faculty of Agricultural and Natural Sciences

At the

University of the Free State

STUDENT

Ruhan Cilliers

University of the Free State

Student number: 2019019237

URMD 6808

RESEARCH PROJECT 2023

LECTURERS

Prof YB Mashalaba

Dr H Booysen

Table of Contents

Introduction	5

Chapter 1	7

Project Plan	7

1.1) Broad Study Area	7

1.2) Local Study Area	8

1.3) Problem identified	9

1.4) Key stakeholders	10

1.4.1) Local key stakeholders	10

1.4.2) Municipal key stakeholders	11

1.4.3) General key stakeholders	11

1.5) Scope baseline:	11

1.5.1) Timeframes	11

1.5.2) Budget	12

1.5.3) Resource allocation	13

1.5.4) Execution plan	13

1.6) Goals	14

1.7) Key project deliverables	15

1.8) Gannt Chart	17

1.9) Project Risk Assessment	18

Summary	19

Chapter 2	20

Literature Review	20

2.1) What is student housing?	20

2.2) History of student housing?	21

2.3) Dimensions of student housing today?	21

2.4) Student housing in areas like Sunnyside	22

2.5) Summary	22

Chapter 3	23

Land use survey & Spatial analysis	23

3.1) Land use survey	23

3.1.1) Location	23

3.1.2) Adjacent properties	24

3.1.3) Accessibility	24

3.1.4) Safety	24

3.1.5) Images of site	25

3.2) SWOT analysis	29

3.2.1) Strengths	29

3.2.2) Weaknesses	30

3.2.3) Opportunities	30

3.2.4) Threats	31

3.3) Statistical analysis	32

3.3.1) Population	32

3.3.1.1) South Africa	32

3.3.1.2) Gauteng	32

3.3.1.3) Region 3 (Sunnyside)	32

3.3.2) Education	33

3.3.2.1) South Africa	33

3.3.2.2) Gauteng	35

3.3.2.3) Region 3 (Sunnyside)	36

3.3.3) Employed status	36

3.3.3.1) South Africa	37

3.3.3.2) Region 3 (Sunnyside)	38

3.3.4) Housing + Services	38

3.3.4.1) Region 3 (Sunnyside)	38

3.4) Spatial analysis	39

3.5) Conclusion	52

Chapter 4	52

Proposals based on Analysis	52

4.1) Key findings	52

4.2) Proposals	53

4.2.1) Safety and security of the students	53

4.2.2) Upgrading of existing community spaces and parks	55

4.2.3) Modernization and renovation of the proposed student accommodation	57

Conclusion	59

References	60

Table of Figures

Figure 1: Administrative vector map of City of Tshwane Metropolitan Municipality, Gauteng, South Africa	7

Figure 2: Sunnyside on a map of 1895	8

Figure 3: A view from across the street

Figure 4: A closer look at the erf, standing in the street

Figure 5: A view from the sidewalk right before the property

Figure 6: A view from the erf itself, along with adjacent properties that is in sight

Figure 7: A view of the Loftus View development

Figure 8: Highest level of education attained for Region 3	35

Figure 9: Adjoining Owners Map of Erf 487, Sunnyside

Figure 10: Locality Plan of Erf 487, Sunnyside

Figure 11: Aerial Locality Plan of Erf 487, Sunnyside

Figure 12: MSDF 2021 Map of Erf 487, Sunnyside

Figure 13: RSDF 2018 Map of Erf 487, Sunnyside

Figure 14: Road Master Plan for Erf 487, Sunnyside

Figure 15: Stormwater Plan for Erf 487, Sunnyside

Figure 16: Sanitation Plan for Erf 487, Sunnyside

Figure 17: Zoning Map of Erf 487, Sunnyside

Figure 18: Google Maps Image of the Proposed Site

Figure 19: Google Earth Image of the Proposed Site

Figure 20: Proposal 1 - Safety and security

Figure 21: Proposal 2 - Upgrading of existing community spaces and parks

Figure 22: Proposal 3 - Modernization & Renovation

List of Tables

Table 1: Gannt Chart of the proposed student housing project                                 16

Table 2: South African population over time                                                              31

Table 3: Share of households occupying formal dwellings                                        31

Table 4: Total population and growth rate, 2011-2025                                              32

Table 5: Share of households occupying formal dwellings                                        38

# Introduction

Students form an integral part of South Africa’s society. Students are the future of South Africa and rightfully so, they are the ones that will lead this country to new heights and achieve things that was not achieved before.

Although students are the future of South Africa, there is some challenges that they are facing daily, and the country is struggling to find solutions to these challenges.

The challenge that will be focused on in this project is student housing, but specifically student housing in Sunnyside, Pretoria.

In Pretoria there are numerous Higher Educational Institutions that students can study at, the problem is that these Higher Educational Institutions are struggling to provide enough accommodation or housing.

Most student accommodation in South Africa also face the challenges of a high cost of living and a low quality of life because of it. Student accommodation is supposed to be safe, affordable, and accessible to major roads and transport services.

In this project there will be a proposed student housing development being looked at in Sunnyside, Pretoria, as there is a need for safe, affordable, and accessible student accommodation for students.

# Chapter 1

# Project Plan

This chapter provides background information on Pretoria, Gauteng, South Africa, as well as the project's focus region, Sunnyside, Pretoria.

The problem that will be addressed in this project will also be described to provide the reader with additional knowledge about the scenario. Key stakeholders will be discussed to understand their needs, roles, and project expectations.

A scope baseline, which includes a timeframe, budget, resource allocation, and execution strategy, will also be discussed. The project's objectives will be defined accordingly.

The project's primary deliverables will be discussed, and a project timeline will be prepared using a Gantt Chart. This chart will provide the project's outline in the form of a schedule that may be used.

The issues will be evaluated, and a project risk assessment will be used to address them appropriately.

## 1.1) Broad Study Area

Pretoria is in the northern region of South Africa, 60 kilometers north of Johannesburg in Gauteng province. The city is South Africa's administrative capital and is known as Tshwane by the Sotho people. There is an abundance of the famous ‘purple’ trees in Pretoria and that is why residents refer to it as Jacaranda City (Macmillan, 2019:582).

According to Stats SA (2011), Pretoria has a population of  741,651 people and has 254,437 households. As can be seen in the above-mentioned figures, Pretoria is home to many people and has a diverse complex.

The town of Pretoria covers a total of 687,54 km² and the population density accumulates to 1,100 residents per square meter (World Population Review, [n.d.]: online).

Pretoria falls under the City of Tshwane Metropolitan Municipality. According to the Region 3 RSDF document (2018:15), the City of Tshwane has a land area of 6 260 km² and was formed by combining the previous City of Tshwane, which was established in December 2000, and the three former Metsweding Municipalities (Nokeng tsa Taemane Local Municipality, Kungwini Local Municipality, Metsweding District Municipality), which are located directly east and south-east of the previous City of Tshwane.

The City of Tshwane (CoT), located within the Gauteng Province, is bounded to the north by Limpopo, to the east by Mpumalanga, to the south by the Ekurhuleni and City of Johannesburg Metropolitan Municipalities, and to the west by the North West Province. With a total size of 18 178 km², the City of Tshwane, at 6 260 km², accounts for little more than one-third of the province's total surface area. Tshwane is separated into seven planning regions, each with its own distinct features (Region 3 RSDF document, 2018:15).

These seven regions can be seen in Figure 1 below.

Figure 1: Administrative vector map of City of Tshwane Metropolitan Municipality, Gauteng, South Africa

Source: Rainer Lesniewski (n.d.)

Figure 1 (see above) illustrates a basic map of the different regions of the City of Tshwane Metropolitan Municipality. The focus area will be Region 3, where Pretoria falls under as well as the local focus area of Sunnyside.

## 1.2) Local Study Area

Sunnyside is one of Pretoria's oldest suburbs. The established neighborhood is located east of Nelson Mandela Drive (and the Apies River), next to Pretoria Central. Sunnyside is home to many people who work in the Pretoria Central Business District, often known as the Pretoria CBD.

Sunnyside will be the local study area for this project that focuses on student housing is in Pretoria, Gauteng and has a size of 2.25 km2 according to Stats SA (2011).

According to the Census records of 2011, Sunnyside has a population size of 39,282 people and has a population density of 17,000 people per km².

Sunnyside was a home and mansion suburb in the late nineteenth and early twentieth centuries. Ewald Auguste Esselen, the State Attorney of the South African Republic from 1894 to 1895, was the inspiration for the name Esselen Street. The road has been called Robert Sobukwe Road since 2012. The character of the suburb changed with the inflow of mostly Afrikaners to Pretoria in the middle to late twentieth century, when high-rise apartment towers replaced the western section. However, the former home of writer and poet Jan F. E. Celliers existed until 1970 (Kleijn, 2018).

According to Oosthuizen (2015), the area today comprises primarily of high-density residential projects ranging from moderately wealthy people to abandoned in the twenty-first century. Esselen street is surrounded by a row of retail establishments, restaurants, and nightclubs. The street scene is highly bustling during the day, with significant foot traffic and hawkers offering food or merchandise on street corners. The quieter eastern half is home to student dorms or communes, as well as residential houses. This suburb's retail, entertainment, and nightlife area, like much of the inner city, has become less affluent since the 1980s, and in areas decaying and unclean (Rap, 2011).

According to Oosthuizen (2015), the post-Apartheid era saw an influx of local and international residents of various races to high-density residential areas that were affordable to them.

As a result, a variety of languages are now spoken here. The social ills of crime and substance misuse have forced increased security at all houses, the residents of which are frequently disadvantaged (Oosthuizen, 2015).

Figure 2: Sunnyside on a map of 1895

Source: Flickr (2014)

Figure 2 shows the basic map layout for Sunnyside of 1895. The area of Sunnyside has changed considerably, but it kept the same type of layout pattern throughout. Today Sunnyside is diverse in its land uses and functionality.

## 1.3) Problem identified

The problem that I have recognized and will address is the student housing situation in Sunnyside, Pretoria.

There are numerous factors that play a role and have an impact on the student housing situation. These issues include the availability of student housing, the quality of student housing, cost of student housing, accessibility, and the safety of student housing.

According to Gregory (2022), South Africa still has a major shortage of safe and affordable student housing, with a nationwide gap of 300 000 beds. There is a significant difference in student housing provision, with rural universities and TVET colleges having the worst backlog.

The above paragraph discusses the difficulties of student housing availability, cost, and safety in South Africa. There is a shortage of safe and affordable student housing in Sunnyside and surrounding areas such as Hatfield.

Despite a national appeal for the provision of accessible, dignified, safe, and academically conducive student accommodation, Minister Blade Nzimande indicated in 2011 that safety in student housing in South Africa remains a severe concern (Department of Higher Education and Training, 2011).

The above text demonstrates that student housing in South Africa lacks safety. Sunnyside's safety can be an issue at times, and this needs to be addressed.

## 1.4) Key stakeholders

In any construction project or town planning project, there are key stakeholders that play a role. These stakeholders play a key role in the development and the processes involved in a project.

The key stakeholders will be discussed down below:

### 1.4.1) Local key stakeholders

Sunnyside residents will play an important role in the project. Residents understand what they want and need in their neighborhood. There is a demand for affordable and safe student housing in Sunnyside, but there is for instance no need for a commercial mall. Because the project will have an impact on the surrounding neighborhood, Sunnyside residents will have an essential role to play in the project.

Sunnyside business owners will be key stakeholders in the student housing project because citizens of an area effect businesses. There are numerous types of businesses in the Sunnyside region, and these businesses are specifically there to service the locals. The proposed student housing project will assist Sunnyside business owners by bringing in new clients on a daily basis.

### 1.4.2) Municipal key stakeholders

When it comes to concluding the project, the City of Tshwane Metropolitan Municipality is without a doubt the most significant major stakeholder. The CoT is in charge of authorizing all developments in the City of Tshwane region. Without them, no new developments will occur, resulting in no economic progress for a region perpetually. Because there is a demand for this type of development in Sunnyside, the CoT will support and approve the proposed student housing project. This initiative will also help the CoT by ensuring that investors will invest in similar developments in the future.

### 1.4.3) General key stakeholders

The need for safe and efficient transportation is something that everyone desires, particularly in South Africa. Students who live in the proposed development would require transit to go around, so transportation providers will play an important part in the project's success. It is dangerous to walk and travel alone in Sunnyside, especially at night, which is why transportation in Sunnyside is essential for residents and will be necessary in the student housing construction as well.

It is impossible to construct or demolish something without considering the surroundings. Environmental organizations are critical to an area's long-term viability. Developments will not be sustainable without adequate planning by environmentalists, and neighborhoods will deteriorate. Environmentalists will be critical in ensuring that the proposed Sunnyside student housing complex does not negatively impact the environment or its residents.

## 1.5) Scope baseline:

### 1.5.1) Timeframes

Any project's timeline is determined by a variety of internal and external factors. The proposed Sunnyside student housing development will be influenced by factors such as how long it takes the CoT to approve the proposal and how long construction will take.

If there are any objections to the planned application, this might also have an impact on the project's timeline. This factor is extremely unlikely because Sunnyside desperately needs affordable and safe student housing.

Another crucial element to consider is how long it will take the regional planners to put up the application and conduct the appropriate specific studies. There will be some specialist work done because the proposed erf where the student housing development will take place is located on a major route near a BRT, shopping malls, and multiple schools.

The anticipated timeframe for the proposed student housing building can range from 1½ years (18 months) to 2 years (24 months). This timeline comprises of  CoT approval and construction of the student housing development.

As stated in the previous paragraph, the recommended timeframe ranges from 18 to 24 months. The approval time from CoT is normally 6-8 months, and the construction time might range from 12-16 months.

### 1.5.2) Budget

The projected student housing development budget will include numerous role actors and their duties.

The funding will be divided between the development's building phase and the procedure that will take place before construction begins.

The procedure that will take place prior to any construction is thorough in the sense that it includes a variety of role players, each with their own obligations.

The first item that must be budgeted for is the acquisition of the property. The projected student housing construction will take place on Kirkness Street, number 427 in Sunnyside, Pretoria.

The property is worth between R5 000 000 and R10 000 000, if not more. The seller determines the price, and the seller considers various factors while determining the sell price.

As a result, a budget of R10 million rand must be made up for the purchase of the property at 427 Kirkness Street, Sunnyside, Pretoria.

The next phase in the budget is to examine all of the players who will now be involved. This includes the regional/town planner, architect, engineers, transportation planner, and any other professionals required, such as an acoustic engineer. These professionals will cost between R300,000 and R500,000.

The construction phase of the development will be crucial because this is when the development will come to life. The construction fee will be roughly R500 000.

Budget for the proposed student housing development:

| Task that will be done: | Professional completing the task: | Cost of task: |
| --- | --- | --- |
| Purchase of property on 427 Kirkness Street, Sunnyside | Investors | R8 000 000 – R12 000 000 |
| Professional work on the proposed development | -Town planner - Architect - Engineers - Transport planner etc. | R 500 000 – R 800 000 |
| Construction/Building phase | Construction workers | R 800 000 |
| Total cost for the proposed development: R 9 300 000 – R 13 600 000 |  |  |

### 1.5.3) Resource allocation

The method of identifying and distributing resources to various jobs for a given time period is known as resource allocation, according to SAVIOM (2023: online).

The allocation of resources focuses on how a project is managed behind the scenes. When used and done correctly, resource allocation can be quite successful.

Project and resource managers ensure that large developments, such as the projected student housing construction, do not sink and that everything runs well.

Typically, all domains of work that are involved in the project must ensure that their work is completed on time. It might be tough to ensure that everything is completed on time each and every time, which is where project and resource managers come in.

Project and resource managers also split their job among their own employees. These employees will all be in charge of particular aspects, such as funding or ensuring that there is an adequate supply of all necessary equipment.

### 1.5.4) Execution plan

The execution plan will be linked to the Gannt Chart, which will be discussed in point 1.8 of Chapter 1. The execution plan will inform all relevant parties about the project's status and what is required at what time.

The following is the execution plan for the student housing project:

The execution plan will last 24 months (2 years), with this timeline subject to alter as the projects proceed.

- Months 1-2: Doing research on the property before purchase.

The first two months of the project will be spent conducting research about the property, the area around it, and the Sunnyside people. This is a critical step in the execution strategy since it is a dealbreaker. The Sunnyside area and its people require safe and affordable student accommodation; the only aspect to examine is whether the site is suitable for the planned construction.

- Month 3: The process of finalizing the purchase after research.

This step in the execution plan ensures that all financial issues are resolved. This month will also see to it that the property is prepared so that all the professionals from various fields of business may conduct their jobs. This preparation may include dismantling structures that were on the land at the time of purchase.

- Months 4-11: Professional work being done on property.

This step in the execution plan is critical for the intended development because it includes a variety of work. Town planners, engineers, architects, traffic engineers, and others will be involved. These domains of work are all equally crucial to the proposed development since they will ensure that it is sustainable and has a beneficial influence on the Sunnyside neighborhood. This stage of the execution plan will also include specialist studies. Specialized studies are typically conducted for large projects, such as the proposed Sunnyside development.

- Months 12-23: Construction of student accommodation on property.

This step in the execution plan is where everyone's ideas come to light. This is also the stage in the execution plan where the most physical labor will be performed. Most of the work in the previous step of the execution plan was done on paper and behind the scenes. The building phase of the execution plan will require project and resource managers monitoring the site daily to ensure that the project is running well and on time.

- Month 24: Finalization of the project.

The project's finalization is the final step in the execution plan. This stage will only be used to ensure that everything is in order after the construction on site is completed. This step is also there to complete the last few details of the project and to give the development its finishing touches before it is occupied.

## 1.6) Goals

There are goals in any development or project. These goals exist to ensure that a project's objectives and ideas are met. There will be certain goals in the projected Sunnyside student housing development to ensure the project's success.

These goals will be discussed down below:

1. Increase accessibility: One of the project's goals should be to improve student accessibility in Sunnyside by providing them with dependable, safe, and effective transportation options. This goal is achievable because there are already public transit options available to students. As many students ride bicycles to university, there may be a focus on Non-Motorized Transport (NMT) in Sunnyside. Walking is another NMT that students do because it is beneficial for their health and costs nothing.

2. Improve safety: As previously stated, Sunnyside is concerned about its residents' safety. This goal will be met by ensuring that Sunnyside becomes a gated community, as this will prevent intruders from freely entering the area. Sunnyside is a busy neighborhood, and increasing the safety of the area will benefit not just the students but also the other residents.

3. Promote sustainability: Sustainability is a problem that affects the entire country of South Africa, yet it is solvable. The proposed student housing development will be developed with sustainability in mind. The development will be environmentally friendly, which will ensure its long-term viability. This goal will also ensure that future projects in Sunnyside will take place.

5. Promote economic development: The project should aim to encourage economic growth. This goal can be reached by assigning specific development responsibilities to employees. This labor may involve cleaning workers for the rooms, building maintenance, and gardening services for the intended development. This will ensure that Sunnyside can grow economically, and that the neighborhood can continue to grow in the future.

## 1.7) Key project deliverables

The key project deliverables for the proposed Sunnyside student housing development are decided by the project goals, which are outlined in Chapter 1 Point 1.6. Some significant project deliverables will be mentioned that were previously covered in the previous points:

1. Project timetable and plan: A detailed project plan outlining the project's objectives, parameters, timeframe, and budget. This important deliverable has already been mentioned in this project. The project plan and deadlines serve as the foundation for the planning process.

2. Improved public transit options for students living in the proposed Sunnyside development. Taxis, BRTs such as A Re Yeng, and NMTs such as cycling and walking are examples of public transportation methods. This will safeguard the safety of Sunnyside students and residents while traveling.

3. Infrastructure improvements for pedestrians and bicycles, such as sidewalks, bike lanes, and pedestrian crossings. This critical project deliverable is critical for Sunnyside's safety and sustainability. Sunnyside is a busy region close to large structures such as malls, schools, and transportation services, so infrastructure is important.

4. Environmental impact assessment: An assessment of the project's potential environmental impact should be performed to ensure that the proposed student housing construction will not have a negative impact on the environment or the Sunnyside neighborhood.

5. A communication plan is a strategy for keeping the community, company owners, and local government officials informed and involved in the project throughout its duration. This communication plan will ensure that Sunnyside homeowners are always aware of what is going on in their neighborhood and that there are no objections to the anticipated student development.

6. Safety improvements: To reduce the risk of accidents and fatalities, Sunnyside's roadways will need to be improved. These safety modifications can include enhanced nighttime illumination, signage at important crossings and roadways, and road markings so that cars can see what is going on. This will protect the safety of both students and Sunnyside residents.

7. Budget and resource allocation: A well-defined budget and resource allocation strategy is required to ensure that the project is completed on time and within the budget. The budget plan has already been addressed, along with resource allocation, and it provides a clear description of what must be done and what is required.

8. Monitoring and evaluation plan: A monitoring and evaluation technique to determine whether the project met its goals and objectives and to identify areas that still require improvement.

These milestones are critical in ensuring that the Sunnyside student housing project meets its objectives and produces the desired outcomes, which include increased accessibility, increased safety, increased sustainable environment stability, enhanced economic development, and encouraged sustainability.

## 1.8) Gannt Chart

Table 1: Gannt Chart of the proposed student housing project

|  |  | Duration in Months |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Activity | Duration in months | 1 | 2 | 3 | 4 | 5 | 6 |  | 7 |  | 8 |  | 9 | 10 | 11 | 12 | 13 |  | 14 | 15 |  | 16 |  | 17 |  | 18 |  | 19 | 20 | 21 | 22 | 23 | 24 |
| Doing research on the property before purchase | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The process of finalizing the purchase after research | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Professional work being done on property | 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Construction of student accommodation on property | 12 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Finalization of the project | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## 1.9) Project Risk Assessment

Several parts of the Sunnyside student housing project have dangers and issues that can be found. Together with a project risk assessment, the following list of possible problems and dangers is provided:

1. Scope creep: The project may experience scope creep, in which new features or specifications are added to the project scope, thereby affecting the project's budget and timing.

Risk assessment: High. Projects frequently experience scope creep, which has a substantial negative influence on the project's schedule, budget, and results. To handle any modifications to the project scope, the project team should design a change control procedure.

2. Financial limitations: The project may experience financial limitations, which could reduce its scope or postpone its completion.

Risk assessment: Moderate. The project team should routinely check the project's budget and expenses to make sure that it stays within the allotted budget as financial restrictions are a prevalent problem in many projects.

3. Environmental impact: If the project has an adverse effect on the environment, the project team may face legal or reputational repercussions.

Risk assessment: High. Law dictates that environmental impact assessments be conducted, and the project team must take action to lessen any potential harm to the environment.

4. Opposition from stakeholders: The project might run into opposition from nearby citizens, company owners, or other stakeholders who could be impacted by it.

Risk assessment: High. Stakeholder opposition can have a big impact on the project's schedule, budget, and results. Throughout the project, the project team should interact with stakeholders and handle any issues or concerns that may develop.

5. Construction delays: The project can have delays owing to things like bad weather, labor disputes, or unforeseen construction problems.

Risk assessment: Moderate. Construction delays are frequent in many projects; thus, the project team should create backup plans to deal with any potential delays.

6. Risks to workers' or the public's safety: This could be present in the project, especially during the construction phase.

Risk assessment: High. To guarantee that the project is secure for both workers and the public, the project team should create thorough safety plans and measures.

Overall, there are several potential problems and hazards associated with the Sunnyside student housing project. The project team should create a thorough risk management plan to address these problems and guarantee the project's successful completion.

## Summary

The first chapter offers numerous discussion points that are all relevant to the proposed student housing project in Sunnyside, Pretoria.

It touched on both the broad research area (Pretoria) and the local study area (Sunnyside). These research fields were discussed in order to provide context for where the project will take place. The information on these study topics also gives important project-specific characteristics.

The problem in the neighborhood was identified. In this example, the issue is a lack of safe and affordable student accommodation in the neighborhood. Sunnyside is in close proximity to various higher institutions, including the University of Pretoria (UP), making it vital to resolve the issue.

The project's key stakeholders were also identified, and each stakeholder's responsibilities and function were explained. These stakeholders are critical to the proposed project and getting it started.

The project's scope baseline was also discussed. A timeframe, budget, resource allocation, and an execution strategy are included in the scope baselines. These aspects and their roles in the proposed project were thoroughly addressed.

The objectives and main project outcomes were also thoroughly described in Chapter 1. The goals were discussed in order to ensure that the project's aims and ideas could be held accountable against a specific goal. The major project deliverables ensure that the project proceeds according to the plans and methods that have been established.

A Gannt Chart was also constructed to help visualize the project's process. The Gannt chart spans a time span of 24 months (2 years).

The project risk assessment was the final topic covered in Chapter 1. The project risk assessment is critical in any project because it identifies difficulties that may arise throughout the course of the project.

The first chapter provides an overview of the project's basic outline.

# Chapter 2

# Literature Review

The second chapter is a survey of the literature on student housing.

Student housing is covered, giving the reader context for the concept and what it entails. Chapter 2 also goes through the history of student housing. The history of student housing section describes how far student housing has progressed and where it originated.

Student housing dimensions are also considered. This section focuses on the various features of student living and what they include.

Student housing in similar regions, such as Sunnyside, is also being proposed. The debate will center on Hatfield and the student housing situation there.

## 2.1) What is student housing?

Student housing is simply a place where students stay. Although the definition sounds simple, it is not as simple as that.

The are students housing all around South Africa that caters for students and their needs and is also specifically built around the lifestyle of a student.

According to (Ong, et al., 2013; Department of Higher Education and Training, 2011) the number of students enrolled in public tertiary educational institutions is directly related to the amount of student housing that must be provided surrounding those public institutions. There is little literature on student housing, particularly on South African student housing.

While student housing was once seen to be just a place to house students who came from out of town, universities have begun to employ student housing strategically to improve students' performance. Student housing is now being used to provide sustainable living and learning environments for students in order to increase student access and success (Xulu Gama, 2019:15-25).

Student housing plays a vital role in how a student will behave themselves. Students who live at a clean student house will have a much better mood than a student who lives at a student house that is dirty and unsafe for them.

## 2.2) History of student housing?

Over the last two decades, student housing has grown rapidly, owing primarily to growing student enrolments around the world (Najib, Yusof, & Tabassi, 2015; McCubbin, 2003). This can be seen all around South Africa, but more specifically in Cape Town and Gauteng, which is already densified by the people living there.

Student Housing Departments in general have been under great pressure to respond to South Africa's massification of higher education. As a result, demographic trends have shifted (Jones Lang LaSalle, 2016).

Race and gender demographics demonstrate that black females are in the majority in student housing, as they were in most formerly black South African university dormitories (Parliamentary Monitoring Group, 2012; DHET, 2011). Among other things, the quality of student life and housing still has to be improved (CHE, 2016).

Despite the fact that the number of previously disadvantaged students enrolling in institutions has increased dramatically in post-apartheid South Africa, Jaffer and Garraway (2016) and Tinto (2014) argue that the throughput rate remains low.

## 2.3) Dimensions of student housing today?

In South Africa there is a number of public tertiary educational institutions in almost every province. According to Best Tertiary Institutions In South Africa 2024-2025 (online)the Tertiary Education sector in South Africa consists of 26 state universities, 50 public technical and vocational education and training colleges (TVET), 96 registered private higher education institutions, and 29 temporarily registered private higher education institutions.

Even though there are almost 250 universities of all types, there is still a challenge to accommodate all of these students.

All of the above-mentioned Tertiary institutions accommodate students, and these students need a place to sleep and a bed to sleep in.

## 2.4) Student housing in areas like Sunnyside

University property portfolios are among the greatest in the world (Grabar, 2018; Greenwood & Adams, 2018; Small, 2018), and the University of Pretoria (UP) is no exception.

The focus of this section will be on Hatfield and the University of Pretoria (UP), as they are interlinked with one another.

UP was founded in 1908, and during the next 110 years, it accumulated a massive amount of property in the Pretoria area surrounding the Hatfield Campus. These structures house classrooms, offices, and residential accommodations that augment the university's services. The UP Department of Facilities intends to study the possibility for student housing growth in the Hatfield Campus Village area.

The Hatfield area is synonymous with student life and student accommodation. Sunnyside is the next upcoming area near UP to accommodate students from all over South Africa that wants to study in Pretoria.

## 2.5) Summary

Chapter 2 talked about various aspects of student housing.

Firstly, the Chapter discussed “What is student housing?”. This part of Chapter 2 gives a background of what student housing consists of and what factors play a role.

Secondly, the history of student housing was discussed. This gave a background of student housing and where student housing comes from.

Thereafter, the dimensions of student housing of today were discussed. This gave an overview of the status of student housing as we know it today.

Lastly, the student housing in similar areas like Sunnyside were discussed. For this point, Hatfield was discussed as it has a rich history with students and student accommodation.

# Chapter 3

# Land use survey & Spatial analysis

Chapter 3 focuses on the land use study of the projected Sunnyside student housing development as well as the project's spatial analysis.

Maps, photos, figures, and charts will be included in Chapter 3 to explain and show the project and its components in depth.

A SWOT study of the Sunnyside region is also performed. Sunnyside's SWOT analysis discusses its strengths, weaknesses, opportunities, and threats. This investigation will provide insight into the situation in Sunnyside, where the proposed student housing building will be located.

In Chapter 3, there is also a comprehensive statistical analysis. The statistical study includes data on education, housing, and population, among other things. The statistical analysis focuses on South Africa as a country, Gauteng as a province, and Region 3, which includes Sunnyside. Region 3 falls under as one of the seven regions of the City of Tshwane.

Chapter 3 will also go over spatial analysis. The spatial study will go over the proposed Sunnyside student housing development in detail.

## 3.1) Land use survey

According to Planning Tank (n.d.: online) the term land use refers primarily to the usage of land in a certain place at a specific time. Land use surveys are typically carried out for the aim of land use planning.  The basic planning survey is the land use survey, which is used to prepare land use maps.

The property under focus is located at 427 Kirkness Street, Sunnyside, Pretoria. This property will be used to propose a Sunnyside student housing development.

The land use survey that was used to record all of the land uses within the Sunnyside area was conducted using both ground observation and Google Street View.

### 3.1.1) Location

As mentioned before, the proposed site is situated at 427 Kirkness Street, Sunnyside, Pretoria. The site is close to the Pretoria CBD as well as Hatfield and Lynnwood.

The Sunnyside area consist of mostly residential erven but there are some erven that is earmarked for offices, institutional use and other uses.

### 3.1.2) Adjacent properties

The adjacent properties of 427 Kirkness Street, Sunnyside is Loftus View on the East and a residential erf on the West. At the back of the property the APK Akademie has its erven. The APK Akademie is a Tertiary Educational Institution.

### 3.1.3) Accessibility

The property of 427 Kirkness Street, Sunnyside is accessible. It is also accessible from the A Re Yeng bus stop, which isn’t even 1 km away from the proposed erf for the student housing development.

### 3.1.4) Safety

The area of Sunnyside can be dangerous, especially when it gets dark, but there are security personnel patrolling every night and day. Students will be safe in the area. There are also plans to make Sunnyside a gated community, this will ensure that the safety in the area will be of the best quality.

## 3.1.5) Images of site

The photographs on the following pages were taken by me on Saturday, July 30, 2023. Ground observation was the land use survey method used in this case. I physically traveled to the site to conduct the land use survey.

The photos depict the property at 427 Kirkness Street, Sunnyside, Pretoria. This property will be the location of the proposed student housing development. The property is adjacent to residential erven and is across from Loftus Versfeld Stadium. Loftus Park, a shopping center, is situated across the street from the proposed student housing location. This will give students convenient access to go shopping without any trouble.

Figure 3: A view from across the street

The proposed location is also close to the A Re Yeng bus

station, allowing students to quickly commute to campus or wherever they need to go. Down the street are two high schools, one for boys and one for girls.

There is enough space between the sidewalk and the site, as seen in the photos below. This will ensure that students may ride their bikes or walk to anywhere they need to go.

Loftus View, a residential flats development, is located near to the intended location. These flats cater for all people, which will encourage the growth of student development by ensuring diversity in the Sunnyside region.

Figure 4: A closer look at the erf, standing in the street

Figure 5: A view from the sidewalk right before the property

Figure 6: A view from the erf itself, along with adjacent properties that is in sight

Figure 8: A view from the whole property

Figure 7: A view from Loftus View

Figure 7: A view of the Loftus View development

Figure 9: General Property Information from 427 Kirkness Street, Sunnyside

Source: Tshwane e-GIS system

Figure 9 (see above) is a General Property Information document that gives information on the proposed site. This information is valuable as it can be used to analyze certain aspects of the development.

## 3.2) SWOT analysis

The SWOT (Strengths, Weaknesses, Opportunities, and Threats) analysis, according to Puyt, Lie, and Wilderom (2023), is one of the oldest and most commonly used strategy tools in the world.

Figure 10: SWOT analysis

Figure 3 (see above) shows the different aspects of a SWOT analysis and what each aspect entails. The SWOT analysis gives a detailed analysis of a research area that can be utilized to detect and address potential issues. The SWOT analysis looks at certain qualities. These are a location's Strengths (S), Weaknesses (W), Opportunities (O), and Threats (T).

The initial SWOT analysis, known as the SOFT approach (Stewart et al., 1965a, p. 16), was developed as a tool in the System of Plans (Stewart, 1963). SOFT was employed in a carefully organized procedure in which all management of a company participate in long-term organizational planning.

In this example, a SWOT analysis of the Sunnyside area will be performed. Sunnyside's strengths, weaknesses, opportunities, and threats will be examined and assessed to provide an overall picture of the area.

### 3.2.1) Strengths

Sunnyside does have a lot of strengths. The area of Sunnyside's greatest strength is its location. Sunnyside is conveniently located near public transportation, shopping centers, hospitals, and schools. All of the above-listed locations are necessary in a given area.

Sunnyside's second strength, which is related to the previous point, is its accessibility. Sunnyside is accessible by the N1 and other major routes that link to the area.

Sunnyside is very convenient for public transportation. Sunnyside's public transportation serves the area's lower-income people, who make up most of the population, particularly on the side of Sunnyside closest to the Pretoria CBD. The A Re Yeng bus service is one of the outstanding instances of public transportation in Sunnyside. The A Re Yeng bus service is classified as a BRT system. This BRT, together with other modes of public transportation such as taxis, transports people from Sunnyside to the Pretoria CBD, but also to other destinations.

The SPLUMA principle that comes to mind when discussing the strengths of Sunnyside is ‘Good administration’. Good administration in the sense that Sunnyside administrates its strengths in such a manner that it positively impacts the area as well as the residents.

### 3.2.2) Weaknesses

Unfortunately, Sunnyside has a lot of weaknesses.

Sunnyside's first and most significant weakness is that it is unsafe. Sunnyside is unsafe for all residents, which may be due to its proximity to the Pretoria CBD. It is impossible to govern the dangerous environment that the Pretoria CBD provides since there are so many variables at play.

A further weakness of Sunnyside is the high cost of living. One would think that the expense of living would not be an issue, yet it is. Because the majority of individuals in Sunnyside do not work and hence do not own much money or assets, the cost of living and quality of life are lower than they should be.

Sunnyside's infrastructure is also a problem that has been quietly developing in recent years. Some buildings are deteriorating due to a lack of residents, as well as the issue of individuals being unable to afford to improve or just remodel their area. Infrastructure must be examined and analyzed on a regular basis to ensure that the problem does not become unsolvable.

Another weakness is the residents of Sunnyside's lack of skills. This weakness is related to both the quality of life and the affordability of residences in Sunnyside. Most people in Sunnyside are unqualified or lack the necessary education to make a good future for themselves.

The SPLUMA principle that comes to mind when discussing the weaknesses of Sunnyside is ‘Spatial sustainability’. Spatial sustainability in the sense that the weaknesses of Sunnyside are because their mannerisms and the way they do things are not sustainable. For example, the infrastructure problem in Sunnyside is because it was not built in a sustainable manner.

### 3.2.3) Opportunities

Opportunities are an important component of the SWOT analysis. The opportunities in an area can be beneficial for future development as well as the area's longevity.

Sunnyside, like numerous other areas, has room for expansion, and there are several chances that must be pursued.

The creation of more mixed-use developments is the most promising opportunity for Sunnyside. Mixed-use developments promote a more diverse environment and can help to strengthen the community. When mixed-use developments are integrated into Sunnyside, economic and social activity will increase.

The youth are another important opportunity for Sunnyside. Sunnyside does house many young people, which is useful, especially today. Youth development is critical because they are the future. Sunnyside is close to several schools and universities.

As previously stated, youth play an important part in shaping a community. Sunnyside has the potential to prosper economically if it begins to use more current technology. Sunnyside's youngsters will be the driving factor behind introducing technology to the neighborhood.

The SPLUMA principle that comes to mind with the opportunities of Sunnyside is ‘Spatial resilience’. Spatial resilience in the sense that the area of Sunnyside is resilient against all negative threats that there can be. Sunnyside is resilient and would rather see the problems as learning curves and not challenges.

### 3.2.4) Threats

The threats are strongly related to the previously identified weaknesses in the SWOT analysis of Sunnyside.

There are various threats in Sunnyside that have the potential to be a problem in the future and have already had an impact on the neighborhood.

The area's criminality poses the greatest threat to Sunnyside. Sunnyside is risky, as noted in the weaknesses section of the SWOT analysis and this is due to the heavy criminal activity in the area. The threat of criminal activity can be reduced by turning Sunnyside into a gated community. A gated community is simply when an area or neighborhood, such as Sunnyside, is surrounded by booms and security officers to combat crime. Gated communities are becoming more widespread in Pretoria, and they are the way of the future for neighborhoods throughout South Africa.

Another challenge to Sunnyside is the scarcity of available land for development. The land in Sunnyside and the surrounding areas is restricted. When developing or renovating in Sunnyside, the tendency nowadays is to either subdivide your property or just create more floors. Most student housing and residential erven that are occupied by a large number of people in Sunnyside have multiple floors to accommodate more people on the limited land.

The SPLUMA principle that comes to mind with the threats of Sunnyside being mentioned is ‘Spatial justice’. Spatial justice in the sense that Sunnyside are not doing the area and the residents justice with their developments. Sunnyside should focus on the needs of the people rather than developments that only benefit a small group of people.

## 3.3) Statistical analysis

### 3.3.1) Population

### 3.3.1.1) South Africa

South Africa's population has grown dramatically in the last 20 years. Cities and towns began to grow as the population grew. Table 3 shows the population size of South Africa for the 1996, 2001, and 2011 Census, as well as the 2016 Community Survey.  South Africa's population growth has been consistent, hovering at 1.1% every five years.

Table 2: South African population over time

Source: (SuperWeb, [n.d.]: online)

| South Africa | Population |
| --- | --- |
| Census 1996 | 40 583 573 |
| Census 2001 | 44 819 778 |
| Census 2011 | 51 770 560 |
| Community Survey 2016 | 55 653 654 |

### 3.3.1.2) Gauteng

The Gauteng population has increased steadily over the past 15 years (see table 2). By 2011, the Gauteng was home to 23,71% of the population of South Africa.

Table 3: Gauteng population over time

Source: (SuperWeb, [n.d.]: online)

| Gauteng | Population |
| --- | --- |
| Census 1996 | 7 834 125 |
| Census 2001 | 9 388 854 |
| Census 2011 | 12 272 263 |
| Total | 29 495 242 |

### 3.3.1.3) Region 3 (Sunnyside)

Sunnyside, the student housing project's focal point, is located in City of Tshwane (CoT) Region 3.

In 2018, the expected population for this area was 707 056 individuals (IHS Global Insight & City Planning Department). Region 3's average yearly growth rate is at 2.2%.

Graph 3 below depicts Region 3's total population and the associated percentage growth rate from 2011 to 2013. The population of Region 3 has been consistently expanding in nominal terms, as seen in the figure; however, the percentage growth has been susceptible to slight fluctuations.

The overall population was roughly 592 827 in 2011 and increased to 707 056 in 2018, reflecting a 6% increase during the time. The population is rising at a slower rate; in 2011, the population growth rate was 3,1%; in 2018, it was 2.2%.

Table 4: Total population and growth rate, 2011-2025

Source: IHS Global Insight & City Planning Department

## 3.3.2) Education

### 3.3.2.1) South Africa

Graph 1 (below) shows that there has been some growth in the number of people who graduate Grade 12 and also have higher education beyond school from the 1996 Census to the 2011 Census.

This figure is still not where it needs to be, but it is moving in the right direction. Education is particularly scarce in South Africa's rural areas. The resources and staff for proper education are frequently available in urban regions.

Graph 1: Educational level by Census year for South Africa

Source: (SuperWeb, [n.d.]: online)

### 3.3.2.2) Gauteng

As seen in Graph 2 (below), there is a higher percentage of people who graduate and complete high school. This could be because Gauteng's schools and higher education institutions have greater resources and more skilled instructors and lecturers to assist with the job.

Graph 2: Education level by Census year for Gauteng

Source: (SuperWeb, [n.d.]: online)

### 3.3.2.3) Region 3 (Sunnyside)

In Figure 4 (see below) it is evident that there is a problem with people who do have matric only but do not convert this into a matric certificate or diploma. These people also don’t convert their matric into any higher education degree.

The above figure indicates how the educational profile of the population that is  20 years or older in Region 3 has changed over the 2011 – 2015 period. As indicated in the figure, the percentage of the people (20 years +) in Region 3 with no schooling has declined slightly from 2.3 percent in 2011 to 2.1 percent, whilst the percentage of people with at least matric have marginally decreased from 37.8 percent in 2011 to 37.7 percent in 2015. The percentage of people (20 years +) in Region 3 with certificates or a diploma without matric has since 2011 accounted the least, that is, 1.1 percent in 2011 and declined to 1.0 percent in 2015.

Figure 8: Highest level of education attained for Region 3

Source: IHS Global Insight, 2015

## 3.3.3) Employed status

South Africa does have one of the highest unemployment rates in the world. The employed status of South Africa, Gauteng and Region 3 will be looked at in detail.

Graph 3 illustrates the high percentage of people who are unemployed against those who are. There is also many people who simply are not encouraged to work, these people don’t contribute the South Africa’s economy at all.

### 3.3.3.1) South Africa

Graph 3: Employment status by Census year for South Africa

Source: (SuperWeb, [n.d.]: online)

### 3.3.3.2) Region 3 (Sunnyside)

According to the graph below, total employment in Region 3 has been gradually expanding between 2011 and 2013, when broken down by sector (formal or informal). As shown in the table, the total number of people employed in the region was around 420 627 in 2011, increasing to 436 611 in 2013. As expected, the main component of this employment is formal employment, which was 366 635 in 2011 and has climbed to 387 372 in 2013. Informal sector employment, on the other hand, has increased from 53 992 in 2011 to 55 474 in 2013.

Graph 4: Employment in Region 3 by sector (formal and informal), 2011-2013

Source: IHS Global Insight

The graph above depicts the unemployment rate in Region 3. The chart shows that the unemployment rate in Region 3 has been rather unpredictable; nonetheless, Region 3 saw improvements between 2011 and 2013. The unemployment rate was 21.01 percent in 2011, and it improved somewhat to 20.97 percent in 2013.

Graph 5: Unemployment in Region 3. 2011-2013

Source: IHS Global Insight

## 3.3.4) Housing + Services

### 3.3.4.1) Region 3 (Sunnyside)

Access to service delivery is a major responsibility of the government. This section focuses on the housing options and services offered to Tshwane citizens.

Table 5: Share of households occupying formal dwellings

Source: IHS Global Insight

Table 5 shows the share of households occupying formal dwellings.

Graph 6: Demand for units in Region 3

The Graph above shows the demand for units in Region 3.

## 3.4) Spatial analysis

A spatial analysis focuses on a site in whole, it identifies certain aspects and focuses on these aspects. In terms of the proposed site for student housing in Sunnyside, the spatial analysis will look at different elements that play a role.

- Figure 9: Adjoining Owners Map of Erf 487, Sunnyside

The Adjoining Owners Map shows the adjacent properties of the proposed erf, which is Erf 487, Sunnyside. These adjacent owners are all residential erven except for the Remainder of Erf 1339, which is in fact a Higer Educational Institution namely the APK Akademie.

- Figure 10: Locality Plan of  Erf 487, Sunnyside

The study Area is in the Sunnyside, Pretoria (figure 10). The proposed site is surrounded by residential erven as well as a Higher Educational Institution. Erf 487 is connected to a busy road which ensures that the site is accessible to the surrounding area and town.

Figure 9: Adjoining Owners Map of Erf 487, Sunnyside

Source: Tshwane e-GIS system

Figure 10: Locality Plan of Erf 487, Sunnyside

Source: Tshwane e-GIS system

- Figure 11: Aerial Locality Plan of Erf 487, Sunnyside

The Aerial Locality Plan illustrates the surroundings clearer than the normal Locality Plan. The Aerial Locality Plan gives one a better idea of what is going on around the site and how it looks in real life.

- Figure 12: MSDF 2021 Map of  Erf 487, Sunnyside

The MSDF 2021 Map of Erf 487, Sunnyside gives an indication of the Metropolitan Spatial Development Framework of Sunnyside and what is planned.

- Figure 13: RSDF 2018 Map of Erf 487, Sunnyside

RSDF 2018 Map of Erf 487, Sunnyside gives an indication  of the Regional Spatial Development Framework of Sunnyside and what is planned.

- Figure 14: Road Master Plan for Erf 487, Sunnyside

Road Master Plan for Erf 487, Sunnyside gives an indication of the road structure and outline of the area. The map shows that there is a road outlined right in front of the proposed erf which will mean that it is highly accessible.

- Figure 15: Stormwater Plan for Erf 487, Sunnyside

Stormwater Plan for Erf 487, Sunnyside illustrates the stormwater infrastructure that is in place in the area. The map does show that there is sufficient stormwater infrastructure close to the proposed erf and thus stormwater will not be a problem when deciding to develop there.

- Figure 16: Sanitation Plan for Erf 487, Sunnyside

Sanitation Plan for Erf 487, Sunnyside show that there is sufficient sanitation infrastructure in the area close to the proposed erf. The sanitation will therefore not be a problem in the future.

- Figure 17: Zoning Map of Erf 487, Sunnyside

Zoning Map of Erf 487, Sunnyside indicates the various zoning of the land uses around the proposed erf. The zoning map is crucial to understand as it gives detailed information on whether a project will be able to work or not. Student accommodation is usually earmarked as Residential 4 and there is already such zoning in the area. This tells us that the proposed student housing development will be suitable for this area of Sunnyside.

Figure 11: Aerial Locality Plan of Erf 487, Sunnyside

Source: Tshwane e-GIS system

Figure 12: MSDF 2021 Map of Erf 487, Sunnyside

Source: Tshwane e-GIS system

Figure 13: RSDF 2018 Map of Erf 487, Sunnyside

Source: Tshwane e-GIS system

Figure 14: Road Master Plan for Erf 487, Sunnyside

Source: Tshwane e-GIS system

Figure 15: Stormwater Plan for Erf 487, Sunnyside

Source: Tshwane e-GIS system

Figure 16: Sanitation Plan for Erf 487, Sunnyside

Source: Tshwane e-GIS system

Figure 17: Zoning Map of Erf 487, Sunnyside

Source: Tshwane e-GIS system

Figure 18 is a Google Maps image that shows the location of Erf 487, Sunnyside, which is the focus of this project. The proposed erf is highlighted in yellow.

Figure 18: Google Maps Image of the Proposed Site

Source: Google Maps

Figure 19 is a Google Earth image that shows the location of Erf 487, Sunnyside, which is the focus of this project. The proposed erf is highlighted in yellow. The Google Earth image is just a little outdated, but it is still the same property.

Figure 19: Google Earth Image of the Proposed Site

Source: Google Earth

## 3.5) Conclusion

Chapter 3 focused on a land use survey of the proposed site as well as analysis of the spatial surroundings.

The land use survey method that was being used is the ground observation method as well as the use of Google Street View.

There are several land uses surrounding the proposed erf where the development will take place. The surrounding land uses range from residential, to a sports facility, to a shopping centre and educational institutions in the area.

The spatial analysis focused on what is going on in the surrounding area of the proposed erf where the student housing development will take place.

Chapter 3, that focused on a land use survey as well as a spatial analysis gave more detailed information on what is going on in the area of Sunnyside and the proposed erf.

# Chapter 4

# Proposals based on Analysis

The main conclusions from the Project Plan (Chapter 1), the Literature Review (Chapter 2), and the examination of the spatial and the Land use survey & Spatial analysis Chapter 3) will all be briefly discussed in this chapter.

The analysis's primary conclusions will serve as the foundation for the revitalization proposals. Each proposal will be made within the selected field of study.

## 4.1) Key findings

The previous chapters in this project made some key findings, these key findings will be discussed down below.

The first key finding that was mentioned is the fact that Sunnyside can be unsafe, especially in the evenings when it gets dark.

The second key finding is that the area of Sunnyside does have a high cost of living, which makes it exclusive to only certain types of people that earn a high income every month.

The third key finding was the fact that the proposed site for the project is accessible. This fact is important to take into consideration as access to a site is vital for its success. Students will be able to access main roads and public transport easily.

The fourth and final key finding is the fact that the proposed site is perfectly located for student accommodation. The proposed site for the project is situated close to the university as well as numerous public schools. The site is also situated across from a shopping centre and close to public transport.

## 4.2) Proposals

The purpose of revitalization proposals is to improve the living conditions and the amenities of the students. The proposals also focus on making the student accommodation more conducive to learning and overall well-being.

All of the proposals will address the chosen SPLUMA principle for this project. The chosen SPLUMA principle is the principle of efficiency.

Act No. 16 of 2013: Spatial Planning and Land Use Management Act (2013) states that the purpose of the efficiency principle is to maximize the utilization of current infrastructure and resources as well as land development. The efficiency principle applies decision-making processes that are intended to minimize adverse effects on the economy, society, environment, or finances. The efficiency principle also makes use of development application processes that are simplified and effective, and everyone engaged makes sure that deadlines are met.

### 4.2.1) Safety and security of the students

As mentioned before, Sunnyside is known for being unsafe, especially in the evenings. The proposed site for the project can be vulnerable to dangerous situations if there is no security or safety being provided.

The aim and objective of this proposal is to ensure that the students living at the proposed site will be safe and will have 24/7 security.

This will be done by:

- Installing well-lit pathways for the students living on site. The pathways are wide enough to accommodate lighting which will increase the safety for all the people.

- Building a security booth that will be situated at the entrance of the proposed site. This security booth will accommodate two guards that work 24/7.

- Installing cameras that look out onto the street, these cameras will also be able to monitor who leaves the site, at what time and how many people.

This proposal addresses the chosen SPLUMA principle of efficiency as the efficiency principle focuses on minimizing the impact on the financial, social, environmental and economic factors that could possibly play a role. When there is safety and security for the students, they impact of any danger will be minimized as the decision-making processes was followed.

This proposal responds to the issues mentioned on Sunnyside being unsafe for the people. There are solutions being mentioned that will minimize the problem.

Figure 20: Proposal 1 - Safety and security

In Figure 20 (see above) one can see where the proposed security booth can be placed on site. The security booth is outlined in yellow. The security booth is situated at the corner of the site, this is simply to keep the security booth out of sight from the main entrance.

The red lines in Figure 20 illustrate the well-lit pathways that can be implemented to ensure the safety of the students. This well-lit pathways will ensure that the students will be able to walk to the shopping centre, for example when it is dark. The well-lit pathways are also an example of modernizing the environment by making use of small techniques and it increases aesthetics.

The blue lines are simply to show where most people will walk when passing the development. The blue lines are the area where there needs to be security 24/7.

The green boxes on Figure 12 illustartes where the cameras should be positioned. These cameras will ensure that the students are safe and secure. The cameras will look out on the street as well as on the development itself.

### 4.2.2) Upgrading of existing community spaces and parks

Community spaces and parks are created to be used by people so that they can relax after a hard day.

There are numerous community spaces and parks that are situated in close proximity to the proposed site for student accommodation. The only problem with these community spaces and parks is that they are neglected. They are also unsafe and polluted by the people of Sunnyside, but this proposal will focus on how to upgrade these community spaces and parks so that everyone can use them.

The aim and objective of this proposal is to upgrade the existing community spaces and parks so that the students living in the proposed student accommodation will be able to utilize it whenever they want to. One can also create a communal space inside of the student accommodation for the students.

In order for the parks to remain open for a long time, sustainability is also a goal. This can be achieved by updating the parks using sustainable techniques. Creating a space where students can hang out, study, and socialize is the goal.

This proposal also touches on the chosen SPLUMA principle for this project. The principle of efficiency is being touched on as a communal space or park talks on the point maximizing the utilization of the current resources and infrastructure available.

This proposal responds to the issues mentioned in the ‘Analysis’ chapter as it addresses the need for a space where students can escape and relax with their friends.

Figure 21: Proposal 2 - Upgrading of existing community spaces and parks

In Figure 21 (see above) it is clear that there are community spaces and parks in the Sunnyside area, but it is not enough. These demarcated spaces that is highlighted in green is neglected and not safe for anyone and Proposal 2 wants to address exactly that.

Proposal 2 focuses on the upgrading of these demarcated spaces and in this case, even creating more community spaces and parks not just for the students of the proposed development but for the community as well.

### 4.2.3) Modernization and renovation of the proposed student accommodation

The third and final revitalization proposal focuses on the modernization of the proposed student accommodation. This new development will be one that is modern, makes use of new technology and have great infrastructure.

This proposal will ensure that future developments will also be modernised, which will make sure that the Sunnyside area grow. Investors and developers will buy into the idea and the future of the area.

The aim and objective of this proposal is to ensure that the development is modern, but also to focus on the infrastructure as to minimise renovation. By making use of good quality materials and building techniques, one can ensure that the development in sustainable as well as affordable for everyone involved. This can be for example to make use of solar panels; in this manner you touch on the energy efficiency factor.

This proposal on modernization and renovation touches in the SPLUMA principle of efficiency as it focuses on maximizing the infrastructure that there is. In this proposal, the infrastructure will be maximized and modernised as to do as little as possible when it comes to renovation.

This proposal responds to the issues mentioned in the ‘Analysis’ chapter of the project. In the ‘Analysis’ part of the project it was stated that there was sufficient infrastructure for the proposed student accommodation development, but this infrastructure will need to be modernized as to minimize renovation.

There are sufficient bulk services for the current developments but with this new student accommodation there will be a fee payable buy the owner or the developer as to contribute to the maintenance and installation of new services like water and sewer pipelines.

In Figure 22 (see above) one can see the Stormwater and Sewerage going through Sunnyside and the proposed site for the student accommodation development. This infrastructure will need to be modernized and renovated as time progresses, but with this new development and the capital that is going to be involved this proposal will be catered for.

Figure 22: Proposal 3 - Modernization & Renovation

## Conclusion

As mentioned in the introduction of this project, students form an integral part of South Africa’s society.

Students are the future of South Africa and rightfully so, they are the ones that will lead this country to new heights and achieve things that was not achieved before. This can be seen throughout the completion of this project on student housing in Sunnyside, Pretoria.

There were some challenges that came to light in the completion of this project but there were also solutions that were being found for these challenges.

The challenge that was focused on in the project was on student housing, but specifically student housing in Sunnyside, Pretoria.

In Pretoria there are numerous Higher Educational Institutions that students can study at, the problem is that these Higher Educational Institutions are struggling to provide enough accommodation or housing. Through completing this project, there was proposed for a student house development in Sunnyside which can battle this challenge.

Most student accommodation in South Africa also face the challenges of a high cost of living and a low quality of life because of it. Student accommodation is supposed to be safe, affordable, and accessible to major roads and transport services. This was also addressed throughout the project.

In this project there was a proposed student housing development that was being looked at in Sunnyside, Pretoria. This development is there to provide safety, be affordable and accessible to all the students staying there.

## References

Act No. 16 of 2013: Spatial Planning and Land Use Management Act. (2013).  Spatial Planning and Land Use Management Act 16 of 2013 | South African Government (www.gov.za)

Census. (2011). Sub Place Sunnyside.

CHE (Council on Higher Education) (2016). South African Higher Education reviewed: Two decades of democracy. Retrieved on 21 August 2018 from https://bit.ly/37g5sH5.

Department of Higher Education and Training. (2011). Report on the Ministerial Committee for the review of the Provision of Student Housing at South African Universities. Pretoria.

Google Earth, Online. https://earth.google.com/web/

Google Maps, Online. https://www.google.co.za/maps

Grabar, H. (2018). City Planning 101: Why universities became big-time real estate developers. [Online]

Greenwood, X. & Adams, R. (2018). Oxford and Cambridge university colleges own property worth £3.5bn. [Online]

Gregory, (2022). Accessibility and affordability of student housing remains a challenge for South African students | University of Pretoria. [online]. Available at: https://www.up.ac.za/geography-geoinformatics-and-meteorology/news/post_3052858-accessibility-and-affordability-of-student-housing-remains-a-challenge-for-south-african-students#:~:text=There%20are%20still%20massive%20shortages%20of%20safe%20and,institutions%20and%20TVET%20colleges%20facing%20the%20greatest%20backlog...

ID 195566975 © Rainer Lesniewski | Dreamstime.com

IHS Global Insight & City Planning Department. Online.

IHS Global Insight. (2015). Online.

Image from page 98 of "The Castle Line atlas of South Afri… | Flickr. [online]. Available at: https://www.flickr.com/photos/internetarchivebookimages/14762912861/..

Jaffer, F. & Garraway, J. (2016). Understanding gaps between student and staff perceptions of university study in South Africa: A case study. Journal of Student Affairs in Africa, 4(1), 65-76. https://doi. org/10.14426/jsaa.v4i1.145

Jones Lang Lasalle. (2016). Student housing: A new asset class in Sub-Saharan Africa. Retrieved on 7 July 2017 from http://www.africa.jll.com

Kleijn, A. (2018). Toeka se dae: Digter ontsnap in hoë hakke en kappie – en dis nie al nie. bronberger.co.za. Bronberger.

Macmillan, P. (2019). Pretoria, South Africa. In: The Statesman’s Yearbook Companion. London. https://doi-org.ufs.idm.oclc.org/10.1057/978-1-349-95839-9_1207. Page 582.

McCubbin, I. (2003). An examination of criticisms made of Tinto’s 1975 student integration model of attrition. Retrieved on 30 October 2017 from https://bit.ly/378dDF8.

Methods of conducting land use survey of a city. [online]. Available at: https://planningtank.com/urban-regional-planning/methods-of-conducting-density-survey-or-land-use-survey-of-a-city..)

Methods of conducting land use survey of a city. [online]. Available at: https://planningtank.com/urban-regional-planning/methods-of-conducting-density-survey-or-land-use-survey-of-a-city..

Najib, N.U.M., Yusof, N.A. & Tabassi, A.A. (2015). Living in on-campus student housing: Students’ behavioural intentions and students’ personal attainments. Social and Behavioural Sciences,  170, 494-503. https://doi.org/10.1016/j.sbspro.2015.01.052.

Ong, S., Petrova, M. & Spieler, A. C. (2013). Demand for University Student Housing: An Empirical Analysis. Journal of Housing Research, 22(2), pp. 141-164

Oosthuizen, L. (2015). Ondernemingsbestuur ploeg terug op Mandeladag. up.ac.za. UP: Departement Ondernemingsbestuur.

Parliamentary Monitoring Group (2012). Provision of student housing at South African universities: Briefing by the Department of Higher Education and Training. Retrieved on 30 September 2017 from http://www.pmg.org.za.

Rap, J. (2011). Waar is die pret in Pretoria? Die plek het sy siel verloor. Retrieved 13 August 2018

Region 3 RSDF document, (2018:15). City of Tshwane Metropolitan Municipality.

Richard W. Puyt, Finn Birger Lie, Celeste P.M. Wilderom, The origins of SWOT analysis, Long Range Planning, Volume 56, Issue 3, 2023, 102304, ISSN 0024-6301, https://doi.org/10.1016/j.lrp.2023.102304.

Statistics South Africa, 2011. https://www.statssa.gov.za/

Stewart, R.F., 1963. A Framework for Business Planning (No. 162), Long Range Planning Service. Stanford Research Institute, Menlo Park, California.

Stewart, R.F., Benepe, O.J., Mitchell, A., 1965a. Formal Planning: The Staff Planner’s Role at Start up (No. 250). Stanford Research Institute, Menlo Park, California.

SuperWeb, [n.d.]: online

Tinto, V. (2014). Tinto’s South African lectures. Journal of Student Affairs in Africa, 2(2), 5-26. https://doi. org/10.14426/jsaa.v2i2.66

Tshwane e-GIS System. Online. https://e-gis002.tshwane.gov.za/E_GIS_Web/

What is Resource Allocation, and Why is it Important?. [online]. Available at: https://www.saviom.com/blog/what-is-resource-allocation-and-why-is-it-important/#:~:text=Resource%20allocation%2C%20also%20known%20as%20resource%20scheduling%2C%20is,resources%20for%20a%20specific%20period%20to%20various%20activities...

World Population Review. (online). Available at: https://worldpopulationreview.com/world-cities/pretoria-population

Xulu-Gama, N. (2019). The Role of Student Housing in Student Success: An Ethnographic Account. Journal of Student Affairs in Africa, 7(2), 15-25. DOI: 10.24085/jsaa.v7i2.3822.